Delaware County TID Meeting- May 13, 2026
Executive summary
The Delaware County Transportation Improvement District board met on May 13, 2026, and reappointed its current officers for the upcoming year. Staff reported progress on several road projects, including the I-71 interchange and Stockwell Road improvements, for which a resolution to go to bid was approved. A new state mandate requiring a cybersecurity policy was discussed, with the board planning to adopt the county's existing policy at the July meeting. A debate emerged over the TID's potential role in acquiring right-of-way for a school-related road widening, with some members expressing caution. The board also noted a cash balance of $5.8 million and welcomed summer interns.
Agenda items
Election of Officers
The board elected officers for the term May 13, 2026 to May 12, 2027. The current officers were reappointed: Chris Bowser as chairperson, Tracy Davies as vice chairperson, and Saki as secretary/treasurer. — Action: Motion carried to reappoint current officers.; Vote: Motion carries
Approval of Minutes
The board approved the minutes from the March 11, 2026 meeting. — Action: Minutes approved.; Vote: Motion carries
Secretary-Treasurer's Report
The current cash balance is $5,833,834.44. Auditors are currently auditing and wrapping up. — Action: Report accepted.; Vote: Motion carries
Staff Report on Active Projects
Rob Riley provided updates on several projects: Silken Heartland roundabouts (under construction, completion by July/September 2026), I-71 36-37 interchange (on schedule for Q3 2027), Orange Road railroad grade separation (right-of-way acquisition later this year, construction 2028), and Stockwell Road improvements (resolution to go to bid). — Action: Staff report received; resolution for Stockwell Road approved.; Vote: Motion carries on resolution
Cybersecurity Policy Requirement
Chris Betts from the Prosecutor's Office presented the new state requirement (House Bill 96, Revised Code 9.64) for all political subdivisions to have a cybersecurity policy by July 1, 2026. The board discussed adopting the county's existing policy and will review it before the July meeting. — Action: Discussion only; policy to be reviewed and adopted at July 8 meeting.; Vote: No action taken
Resolution for Stockwell Road Improvements
The board approved a resolution authorizing the county engineer to advertise for bids for Stockwell Road improvements. The project estimate is about $950,000. — Action: Resolution approved; bids to be received in June, contract award expected at July 8 meeting.; Vote: Motion carries
Budget highlights
Current cash balance: $5,833,834.44
Stockwell Road project estimate: $950,000
Action items
Chris Betts and Rob Riley to review the county's cybersecurity policy and present it to the board for adoption at the July 8 meeting.
Rob Riley to provide more details on Buddy Station Road right-of-way acquisition and neighbor feedback at the July meeting.
County engineer to advertise for bids for Stockwell Road improvements.
Public concerns




